## Slide 1: Project Proposal: The Truthful Resort
A purpose-driven, regenerative luxury resort designed to redefine travel experiences in 2026.
Presented by: Mr. Williams Ebenezer
Role: Client, Sponsor, and Project Manager

## Slide 2: Background & Vision
• Shift from standard vacations to purpose-driven experiences
• Targeting 'Secondary Destinations' with five-star infrastructure
• Solving over-tourism with privacy, exclusivity, and authenticity

## Slide 3: Core Objectives
• Offer high-end alternative travel experiences
• Create a seamless, personalized guest journey
• Integrate regenerative landscapes into architecture
• Develop diversified revenue beyond room sales

## Slide 4: Project Scope
• Smart guest experience with AI personalization
• Regenerative gardens and natural buffers
• Revenue streams: wellness, events, retail
• High brand loyalty and repeat bookings

## Slide 5: Project Phases & Timeline
Phase 1: Strategy & Permits (6–9 months)
Phase 2: Utilities & Earthworks (4–6 months)
Phase 3: Construction, Interiors & Tech (12–18 months)
Phase 4: Interiors & Suite Setup (4–5 months)
Phase 5: Launch (3 months)

## Slide 6: Phase 1: Permits & Compliance Costs
Registrar of Companies: GHS 1,500–3,500
Lands Commission: 1% of land value + GHS 500–1,000
EPA EIA Permit: GHS 30,000–70,000
Ghana Tourism Authority: GHS 2,500–5,000
Municipal Permit: GHS 1,500–6,000
Fire & Standards: GHS 1,000–3,000

## Slide 7: Phase 2: Utilities & Earthworks Budget
Earthmoving & Roads: GHS 120,000–250,000
Water Systems: GHS 60,000–110,000
Power (Solar + Generator): GHS 250,000–500,000
Sanitation: GHS 70,000–150,000
Total Estimate: GHS 500,000–1,010,000+

## Slide 8: Phase 3: Construction Cost Grades
Standard/Mid-Range: GHS 5,500–8,500 per m²
Luxury Grade: GHS 9,500–15,000+ per m²
Equivalent USD: $350–$1,000+ per m²

## Slide 9: Phase 4: Suite Interior Cost (Per Suite)
Furniture & Decor: GHS 25,000–60,000+
Tech & Smart Systems: GHS 10,000–25,000
Sanitary & Bath: GHS 8,000–20,000
Total Per Suite: GHS 43,000–105,000+

## Slide 10: Phase 5: Launch Budget
Marketing & PR: GHS 100,000–250,000
Staffing & Training: GHS 200,000–450,000
Grand Opening: GHS 80,000–200,000
Licenses: GHS 15,000–35,000
Working Capital: GHS 400,000–800,000
Total: GHS 795,000–1,735,000+

## Slide 11: Key Stakeholders
Client: The Truthful Resort
Sponsor: Mr. Williams Ebenezer
Project Manager: Mr. Williams Ebenezer

## Slide 12: Monitoring & Evaluation Strategy
• Milestone audits after each phase
• Monthly budget variance analysis (>10% triggers review)
• Compliance checkpoints with GTA & EPA
• Soft launch stress test with test guests
• Post-Occupancy Evaluation after 6 months

## Slide 13: Key Performance Indicators (KPIs)
ADR Target: $278+ (GHS 4,200)
RevPAR: $139 (GHS 2,100)
GOPPAR Margin: 35%–50%
Direct Booking Rate: >18%
Solar Consumption: >70%
Landfill Diversion: 90%

## Slide 14: Guest Experience & Sustainability Targets
Net Promoter Score: 75+
AI Preference Accuracy: 90%
Average Stay: 4.5 nights
Luxury Booking Ratio: 58%
Local Procurement: 80%
Water Reduction: 5% yearly

## Slide 15: Evaluation Cycle
Weekly: Review ADR & occupancy
Monthly: Utility and labor cost review (<25% revenue)
Quarterly: Sustainability audit
Annually: Strategic investor review
Goal: Net-Positive destination by Year 2

## Slide 16: Approval & Signatures
Mr. Williams Ebenezer – Client
The Truthful Resort – Organization
Mr. Williams Ebenezer – Sponsor